GroupSync

AI-Powered Group Chat Planning Engine

MAS 691 Final Project  —  Sprint Plan & Technical Roadmap

Solo Project  |  Target: April 29, 2026

# Project Overview

GroupSync is an LLM-powered group chat planning engine that reads a friend group’s conversation and does the coordination work automatically. The AI parses chat context — scheduling signals, budget cues, food preferences, veto signals, social dynamics — and uses that understanding to pre-populate a planning dashboard, run a swipe-to-vote activity selection, and surface smart venue + deal suggestions, all grounded in what the group is actually saying.

For the class submission, GroupSync is built with simulated WhatsApp integrations. The WhatsApp/iMessage layer is a UI shell; the LLM/NLP pipeline is the real product. This is intentional and a strength: it allows full control of demo scenarios, edge cases, and evaluation inputs without fighting platform API restrictions.

The three core AI moments:

- Trigger detection — LLM reads the chat stream and decides when to surface the planning widget (intent classification)

- Dashboard pre-population — structured extraction of dates, preferences, budget signals, and social cues from raw chat text

- Suggestion ranking — retrieved venue options reranked against the extracted group profile with deal injection

# System Architecture

GroupSync has three layers. The UI layer (simulated WhatsApp shell) is mostly pre-built from the existing prototype. The intelligence layer is where all the LLM work lives. The data layer is lightweight — a small venue/deals store and a chat transcript store.

| Layer | Component | Technology | Purpose |
| --- | --- | --- | --- |
| UI Shell | Simulated WhatsApp chat | Existing HTML/JS prototype | Demo surface — shows Bea’s POV and group thread |
| UI Shell | Bea’s planner dashboard | React or extended prototype | Displays AI-extracted plan for Bea to review/edit |
| UI Shell | Inline poll + swipe cards | Existing prototype screens | Simulates group-side interaction |
| Intelligence | Chat trigger detector | Claude API + prompt engineering | Classifies chat intent: plan-triggering vs. noise |
| Intelligence | Context extraction engine | Claude API + structured output | Extracts dates, preferences, budget, vetoes as JSON |
| Intelligence | Suggestion ranker | LangChain + vector retrieval | RAG over venue store, reranked by group profile |
| Intelligence | Narrative generator | Claude API | Writes Bea’s pre-populated plan summary in natural language |
| Data | Venue + deals store | Supabase + pgvector | ~50 Miami venues with embeddings, fake deal data |
| Data | Chat transcript store | Supabase / local JSON | Curated scenario transcripts for demo + eval |
| Eval | Extraction evaluator | Custom scorer + RAGAS | Measures extraction accuracy and suggestion relevance |

# Sprint Timeline at a Glance

| Sprint | Dates | Focus | Key Output |
| --- | --- | --- | --- |
| Sprint 0 | Apr 3–5 | Setup + scenario design | Repo, Supabase, 10 curated chat transcripts |
| Sprint 1 | Apr 6–9 | Context extraction engine | LLM parsing chat → structured JSON reliably |
| Sprint 2 | Apr 10–13 | Trigger detection + RAG suggestions | Widget fires correctly + ranked venue recommendations |
| Sprint 3 | Apr 14–17 | Dashboard integration + full flow | End-to-end: chat → parse → Bea’s panel → suggestions |
| Sprint 4 | Apr 18–21 | Evaluation + UI polish | Extraction accuracy metrics, RAGAS scores, clean demo |
| Sprint 5 | Apr 22–28 | Presentation prep | Slide deck + rehearsed live demo with 3 scenarios |

# Sprint Details

| Sprint 0 — Setup & Scenario Design Apr 3–5 |  |
| --- | --- |
| Goal | Lay foundations and — critically — write the chat transcripts that will drive everything else. The scenarios ARE the product spec. |
| Tasks | - Initialize GitHub repo with clean structure: /transcripts, /extraction, /rag, /ui, /eval - Set up Supabase: venues table, transcripts table, embeddings table (pgvector) - Seed venue store with ~50 Miami venues across categories: restaurants, bars, activities - Write 10 curated chat transcript scenarios covering the full edge case space (see Scenario Design below) - Define the canonical extraction schema: { dates[], budget_signal, preferences[], vetoes[], urgency, group_size } - Write ARCHITECTURE.md documenting all design decisions and simulated integration rationale - Confirm API keys: Anthropic/OpenAI, Supabase, Yelp (for venue seeding) |
| Tools & Stack | - Supabase (PostgreSQL + pgvector) - GitHub - Yelp Fusion API — seed venue data - Python: supabase-py, openai, dotenv - Existing HTML prototype — reviewed and mapped to LLM touch points |
| Deliverables | - GitHub repo initialized - Supabase schema live with venue seed data - 10 curated chat transcripts written and stored - Canonical extraction schema defined - ARCHITECTURE.md written |
| LLM/NLP Hook | No LLM calls yet. But writing the transcripts IS an LLM design task — you’re defining what the model needs to handle. A lazy scenario set produces a fragile extraction engine. Write hard ones: the broke friend who’s vague, the group that never agrees, the plan that almost falls apart. |

| Sprint 1 — Context Extraction Engine Apr 6–9 |  |
| --- | --- |
| Goal | Build the core NLP layer: given a raw chat transcript, extract a structured group profile the planner can act on. This is the most important sprint. |
| Tasks | - Design the extraction prompt: system prompt + few-shot examples covering all signal types - Implement structured output mode (JSON response with schema enforcement) - Extract from all 10 transcript scenarios and inspect outputs manually - Iterate prompt until extraction is reliable across hard cases (vague budget, implicit dates, conflicting preferences) - Build evaluation harness: compare extracted JSON to hand-labeled ground truth for each transcript - Log extraction accuracy per field: dates (precision/recall), budget (classification accuracy), preferences (F1) - Document failure modes: what does the model miss or hallucinate? - Add a confidence scoring layer — flag low-confidence extractions for Bea to manually confirm |
| Tools & Stack | - Claude claude-sonnet-4-20250514 (Anthropic API) — primary extraction model - Pydantic — schema enforcement for structured outputs - Python: anthropic, pydantic, json - Pandas — evaluation harness and accuracy scoring - Jupyter — prompt iteration and output inspection |
| Deliverables | - Extraction prompt (v1) with few-shot examples - Structured JSON output for all 10 transcripts - Evaluation harness with per-field accuracy metrics - Extraction accuracy report (baseline) - Documented failure modes and prompt iteration log |
| LLM/NLP Hook | This is Class 4 (prompt engineering) doing real work. The quality of GroupSync’s magic entirely depends on this prompt. Invest the time here. Few-shot examples are non-negotiable — zero-shot extraction on messy group chat text will be unreliable. |

| Sprint 2 — Trigger Detection + RAG Suggestion Engine Apr 10–13 |  |
| --- | --- |
| Goal | Build the other two AI layers: the classifier that decides when to surface the widget, and the retrieval pipeline that generates ranked venue suggestions. |
| Tasks | - Build trigger classifier: given last 5–10 messages, classify as plan-triggering or not - Create labeled dataset of 30 chat windows (15 positive, 15 negative) for classifier eval - Measure trigger precision/recall — false positives (annoying) matter as much as false negatives (missed) - Embed all venues in Supabase using OpenAI text-embedding-3-small - Build retrieval function: query = extracted group profile → top-K venue candidates - Build reranking prompt: given group profile + candidates, rank and explain top 3 with deal injection - Simulate deal data: JSON lookup of fake deals per venue (2-for-1, happy hour, discount codes) - Validate suggestions manually: do the top 3 actually match the group’s expressed preferences? |
| Tools & Stack | - Claude API — trigger classification + reranking - OpenAI text-embedding-3-small — venue embeddings - Supabase pgvector — semantic venue retrieval - LangChain — retrieval chain - Python: langchain, openai, supabase-py - JSON — simulated deals database |
| Deliverables | - Trigger classifier with labeled eval dataset and precision/recall metrics - Venue embedding store (50 venues) - Retrieval + reranking pipeline returning top 3 suggestions with explanations - Simulated deals injected into suggestion output - End-to-end test: transcript → trigger → extract → retrieve → ranked suggestions |
| LLM/NLP Hook | Trigger detection is Class 4 (prompt engineering as classifier). Venue retrieval + reranking is Class 7 (RAG) applied to a recommendation problem. The reranking prompt should surface the ‘why’ — ‘Casa Tacos matches your group’s Mexican preference, Jay’s $25 budget signal, and Saturday availability’ — not just a ranked list. |

| Sprint 3 — Full Flow Integration & Dashboard Apr 14–17 |  |
| --- | --- |
| Goal | Wire all three AI components into the existing prototype UI. The goal: paste a transcript, watch Bea’s dashboard fill itself in, step through the full flow. |
| Tasks | - Extend the existing HTML prototype OR build a lightweight Streamlit wrapper that calls the AI pipeline - Wire transcript input → trigger detection → extraction → dashboard pre-population - Bea’s panel should display: suggested dates (with confidence), extracted preferences, flagged budget signals, pre-selected activity swipe cards - Wire swipe card selection → RAG retrieval → venue suggestions with deal badges - Build 3 demo scenarios end-to-end: ‘easy group’ (clear signals), ‘hard group’ (conflicting signals), ‘broke friend’ (budget constraint) - Add source attribution: show Bea which message each extraction signal came from - Deploy to Streamlit Cloud or host prototype locally with a shareable ngrok link |
| Tools & Stack | - Streamlit — lightweight integration wrapper (or extend HTML prototype with fetch() calls) - FastAPI — thin backend serving the AI pipeline if needed - Streamlit Community Cloud — free deployment - ngrok — quick shareable URL for demo - Existing HTML/JS prototype — extended, not rebuilt |
| Deliverables | - Full end-to-end flow: transcript input → AI parsing → Bea’s pre-populated dashboard → swipe cards → venue suggestions - 3 scripted demo scenarios working reliably - Source attribution showing which chat messages drove each extraction - Shareable public URL - README with setup instructions |
| LLM/NLP Hook | Source attribution is the key UX trust signal. When Bea sees ‘Saturday picked because Jay said “this weekend” and Mia said “not Friday”’ she trusts the AI. Build this — it’s also what makes the demo compelling: the audience can see the LLM’s reasoning, not just its output. |

| Sprint 4 — Evaluation + Polish Apr 18–21 |  |
| --- | --- |
| Goal | Make it academically rigorous and demo-grade. Quantify what the AI gets right, document what it doesn’t, and clean up everything. |
| Tasks | - Run full RAGAS evaluation on the suggestion pipeline (faithfulness, answer relevancy, context precision) - Finalize extraction accuracy report across all 10 transcripts + any new edge cases found in Sprint 3 - Run trigger classifier eval: precision, recall, F1 on the 30-window labeled dataset - Write a one-page evaluation report: what works, what fails, what’d you do differently with more time - UI polish: clean up the dashboard, add loading states, make the demo flow feel tight - Record a 90-second demo video (backup for live demo failures) - Full code cleanup: remove debug artifacts, add docstrings, clean README - Final check: all 3 demo scenarios run cleanly from cold start |
| Tools & Stack | - RAGAS — LLM evaluation framework - Pandas + sklearn — classification metrics (precision, recall, F1) - Loom or QuickTime — demo recording - Streamlit — UI polish |
| Deliverables | - RAGAS evaluation report - Extraction accuracy metrics (per-field breakdown) - Trigger classifier eval (precision, recall, F1) - Written evaluation summary - 90-second demo video - Polished, fully documented GitHub repo |
| LLM/NLP Hook | Having three separate eval stories (extraction accuracy, trigger F1, RAGAS for suggestions) is rare and impressive. Most class projects have zero quantitative eval. This is what separates GroupSync as a portfolio piece. |

| Sprint 5 — Presentation Prep Apr 22–28 |  |
| --- | --- |
| Goal | Package the work into a 10–15 minute presentation that leads with the product vision, then proves the AI is doing real work underneath. |
| Tasks | - Build slide deck: problem (‘plans never leave the group chat’) → product vision → AI architecture → live demo → eval results → what’s next - Show the prototype on slide 1 to hook the audience before explaining the tech - Prepare course topic mapping slide: explicitly show Classes 4, 7, 9, 10, 11 in the architecture - Rehearse the ‘hard group’ demo scenario — it’s the most impressive (conflicting signals resolved correctly) - Prepare Q&A answers: how would real WhatsApp integration work? How do you handle hallucinations? How does it scale? - Have backup screenshots for every demo step in case of live failures - Final repo check: clean, documented, linkable from slides |
| Tools & Stack | - Google Slides or PowerPoint - Loom — backup demo video - Existing prototype + Streamlit app — live demo |
| Deliverables | - Final slide deck with live demo integrated - 3 rehearsed demo scenarios (easy, hard, budget-constrained) - Backup screenshots for all demo steps - Course topic mapping slide - Q&A prep document |
| LLM/NLP Hook | Lead with Bea. The audience needs to feel the problem before they care about the architecture. Show the group chat with 47 messages and nothing decided. Then show GroupSync resolving it in 4 taps. Then explain how the AI made that happen. |

# Scenario Design — The 10 Chat Transcripts

The chat transcripts are not just test data — they are the product spec. Each one exercises a different combination of signals and edge cases. Write them before building the extraction engine, not after.

| # | Scenario Name | Key Signals | What It Tests |
| --- | --- | --- | --- |
| 1 | The Easy Group | Clear weekend date, Mexican food craving, budget fine | Baseline extraction — happy path |
| 2 | The Broke Friend | ‘I’m kinda broke rn’, ‘nothing too expensive’ | Budget signal extraction from informal language |
| 3 | The Never Agree Group | 3 different food preferences, 2 date conflicts | Preference conflict resolution + veto detection |
| 4 | The Last-Minute Plan | ‘tonight?’, ‘anyone free in like 2 hrs’ | Urgency detection + short-window scheduling |
| 5 | The Recurring Group | References to ‘last time we did sushi’, ‘not that bar again’ | Memory/context signals, implicit vetoes |
| 6 | The Quiet Group | Only 2 people talking, 3 silent members | Incomplete signal handling, low-confidence flagging |
| 7 | The Planner Burnout Case | Bea explicitly tired of deciding, group indecisive | Trigger urgency + dominant planner signal |
| 8 | Mixed Signals | ‘I could eat anything’ + ‘actually not Thai’ in same thread | Contradiction handling in preference extraction |
| 9 | The Non-Plan Chat | Random chat, no planning intent | Trigger classifier negative case — should NOT fire |
| 10 | The Almost-Plan | ‘we should do something soon’ but no specifics | Low-confidence trigger + graceful partial extraction |

# LLM Components — Technical Detail

## Component 1: Trigger Classifier

Input: last 5–10 messages from the chat thread. Output: { triggered: bool, confidence: float, reason: string }

- Approach: prompt-based classifier with few-shot examples of triggering vs. non-triggering windows

- Key challenge: minimize false positives (annoying) while catching soft triggers (‘we should do something’)

- Eval: precision, recall, F1 on 30-window labeled dataset

- Fallback: if confidence < 0.7, surface a lighter ‘Want to plan something?’ nudge instead of full widget

## Component 2: Context Extraction Engine

Input: full chat transcript (last 50–100 messages). Output: structured JSON matching the canonical schema.

- Schema: { dates: [{value, confidence, source_message}], budget: {signal, tier, source_message}, preferences: [{category, valence, source_message}], vetoes: [{item, source_message}], urgency: low|medium|high, group_size: int }

- Approach: single-pass extraction with chain-of-thought reasoning before JSON output

- Few-shot: 3 examples covering easy, mixed-signal, and conflict cases

- Source attribution: every extracted field links back to the message that triggered it — shown to Bea in the dashboard

- Confidence scoring: per-field confidence flags low-certainty extractions for Bea to confirm

- Eval: per-field accuracy vs. hand-labeled ground truth across all 10 transcripts

## Component 3: Suggestion Ranker

Input: extracted group profile (JSON). Output: top 3 venues with match explanation and deal badge.

- Step 1 — Retrieval: embed the group profile summary, retrieve top-10 venue candidates from pgvector

- Step 2 — Reranking: LLM reranks top-10 against the full extracted profile, explaining the match per venue

- Step 3 — Deal injection: lookup simulated deals JSON by venue ID, inject into suggestion output

- Output format: { venue_name, match_score, match_reason, deal: {description, expiry}, booking_url (simulated) }

- Eval: RAGAS faithfulness + answer relevancy on suggestion outputs

# Full Technical Stack

| Layer | Tool / Library | Role |
| --- | --- | --- |
| LLM | Claude claude-sonnet-4-20250514 (Anthropic API) | All three AI components: trigger, extraction, reranking |
| Embeddings | OpenAI text-embedding-3-small | Venue embeddings for semantic retrieval |
| Retrieval | Supabase pgvector | Vector similarity search over venue store |
| Orchestration | LangChain | Retrieval chain, prompt management |
| Schema | Pydantic | Structured output enforcement for extraction engine |
| Database | Supabase (PostgreSQL) | Venues, transcripts, extraction results |
| Backend | FastAPI (optional) | Thin API layer if UI calls backend |
| UI Shell | Existing HTML/JS prototype | Simulated WhatsApp + Bea’s dashboard |
| UI Wrapper | Streamlit (optional) | Alternative demo surface if extending prototype is slow |
| Deployment | Streamlit Cloud / ngrok | Shareable public URL |
| Evaluation | RAGAS + custom scorers | Suggestion quality + extraction accuracy |
| Version Control | GitHub | Full repo — portfolio-ready |

# MAS 691 Course Topic Mapping

GroupSync maps to five class sessions. This slide belongs in the final presentation.

| Class | Topic | How It Appears in GroupSync |
| --- | --- | --- |
| Class 4 | Prompt Engineering | Trigger classifier prompt + extraction prompt with few-shot examples + reranking prompt |
| Class 7 | RAG Architecture | Venue retrieval pipeline: embed profile → pgvector search → LLM reranking |
| Class 9 | Building GenAI Apps | Full pipeline integration, FastAPI backend, Streamlit/prototype UI, deployment |
| Class 10 | Evaluating LLM Apps | Three eval stories: trigger F1, extraction per-field accuracy, RAGAS for suggestions |
| Class 11 | AI Ethics & Governance | Consent (Bea installs, group doesn’t), data privacy of chat content, bias in deal surfacing |

# Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Extraction unreliable on hard transcripts | High | Invest full Sprint 1 in prompt iteration. Accept partial extraction + Bea confirmation UI as fallback |
| Prototype extension harder than expected | Medium | Use Streamlit as alternative UI wrapper — faster to wire, still demo-able |
| 10 transcripts not enough for credible eval | Medium | Augment with 5 LLM-generated synthetic transcripts in Sprint 4 |
| RAGAS eval setup complexity | Low | Start RAGAS setup in Sprint 2 in parallel, not Sprint 4 |
| Live demo breaks on stage | Medium | Scripted scenarios + backup video for every step. Never demo a live API call without a fallback |
| Simulated integrations questioned by graders | Low | Address proactively in the presentation: frame as the right architectural decision, not a shortcut |

# North Star

The project is done when you can paste this chat — ‘ok who’s free this weekend, I feel like doing something, idk maybe food?, jay you said you wanted tacos right, also I’m kinda low on cash this week’ — and watch GroupSync extract Saturday, Mexican food, budget-conscious, Jay as a preference signal, and serve up Casa Tacos with the 2-for-1 deal badge, citing the exact messages that drove each decision.

That moment is the demo. Everything in this plan serves it.